# Release Management Report

Release: v1.0

Contents

Scope	2

Test Execution Summary	2

Defects Summary	2

Usability Summary	3

Major Issues	3

Minor Issues	3

Risks & Mitigations	3

Release Recommendation	3

# Scope

This release report covers functional and usability testing for:

- US-001: Login

- US-002: Add Product to Cart

- US-003: Checkout & Order Confirmation

# Test Execution Summary

| Metric | Count |
| --- | --- |
| Total Test Cases | 5 |
| Executed | 5 |
| Passed | 3 |
| Failed | 2 |
| Blocked | 0 |

- Functional coverage included happy path + negative path scenarios.

- Usability review mapped against Nielsen’s heuristics.

# Defects Summary

| Defect ID | Title | Severity | Priority | Status |
| --- | --- | --- | --- | --- |
| D-001 | Login error reveals which credential is wrong | Major | High | New |
| D-002 | Confirmation ticket shows wrong date (1 month earlier) | Major | High | New |

- Both defects impact trust and security.

- Fixes are required before recommending release to production.

# Usability Summary

## Major Issues

- Field-specific login error messages (H#9 Error Handling).

- Wrong confirmation date (H#2 Match with Real World).

- Lack of keyboard support in modals (H#3 User Control/Freedom).

## Minor Issues

- Weak login discoverability (H#6 Recognition vs Recall).

- Missing cart badge update (H#1 Visibility of Status).

- Inconsistent date formatting (H#4 Consistency & Standards).

# Risks & Mitigations

| Risk | Mitigation |
| --- | --- |
| Credential enumeration via login error messages | Standardize error message; add rate-limiting |
| Incorrect order dates in receipts could cause disputes | Fix date logic (server timestamp, time zone normalization) |
| Fix date logic (server timestamp, timezone normalization) | Implement ESC/Enter modal handling and visible focus indicators |

# Release Recommendation

Based on the current test execution and defect findings:

Recommendation: No-Go for Production Release.

The system demonstrates functional stability in login, cart, and checkout flows, but two Major defects (security + data integrity) must be resolved before release. Once fixes are applied, a regression test cycle is required to validate corrections and confirm no side effects.